## Slide 1: Testing during release An ISIS Perspective
Sarah Foxley, Scientific Software Engineer
Mantid Developer Meeting 2023 at ORNL
18th October 2023

## Slide 2
Code Freeze
Manual Testing
Beta Testing
Smoke Testing
Release
First Tuesday/Wednesday after code freeze
First Tuesday/Wednesday after Beta testing ends

## Slide 3: Code Freeze
Release Manager reminds team about code freeze
  2 weeks prior
  1 week prior
Technical release managers
  Set up release-next branch
  Point any PRs that might make release to this branch
  Change milestones on PRs still pointing to Main

## Slide 4: Manual Testing
Organised by Quality Assurance Managers
Use most recent nightly
Ensemble testing with ILL
Takes around 2 days
Use testing documentation - https://developer.mantidproject.org/Testing/index.html
Raise issues found
Regressions
  What needs to be fixed before Beta testing?

## Slide 5: Beta Testing
Announce Beta Testing opens
Teams arrange testing with scientists
  1-1
  Group testing session
Mantid Help E-mail address
Raise issues from feedback
Work on regressions – into release-next

## Slide 6: Smoke Testing
All regressions dealt with
Release editors have finished with release notes
Organised by Quality Assurance managers
Technical Release managers build release candidate packages
All meet together via Zoom
Attempt to break Mantid
Lasts for around 1.5 – 2 hours
If significant issues found release delayed – decision lies with release manager

## Slide 7: Release
Release manager decides package is ready
Technical release managers
  Create final packages
  Stop release-next merging into main
  Make packages available & update website
Release manager announces new release

## Slide 8
Thank you